SOLACE ENTERPRISE CORE

RFI-Ready Foundation Plan

Enterprise Platform + Security + Compliance + Module Spine

| Field | Value |
| --- | --- |
| Prepared for | CJ / Solace Enterprise Core build |
| Prepared date | 2026-05-17 |
| Build phase | Foundation only — no business modules yet |
| Primary purpose | Give Cursor a clear, non-drifting plan to start the first enterprise foundation build |
| Source basis | Current handover plus added LDAP/LDAPS and email MFA requirements |

Important direction: This plan is intentionally framed as an enterprise foundation. It must not drift into a toy chat app, a memory-only prototype, a LoRA/internalization experiment, or premature business module development.

# 1. Executive Summary

Solace Enterprise Core is the platform spine that will later host Document Hub, Operations, HR, Legal, IT/Network, Email Intelligence, and future modules. The first build must create a trustworthy enterprise base: identity, access control, tenant isolation, auditability, compliance evidence, AI governance, module registration, and a professional UI shell.

First priority: Enterprise Platform Spine.

Second priority: Security, Compliance, Audit, and RFI evidence readiness.

Third priority: Module registry and placeholder module framework.

Fourth priority: Solace Intelligence Layer only after the platform spine is safe.

Later priority: Business modules and deeper intelligence features.

Non-negotiable security rule: Security filtering happens before AI reasoning. The AI must never decide whether a user is allowed to see data. Permissions, organization/tenant filters, module access, department/branch scope, and data classification must filter data before anything reaches any AI process.

# 2. Scope and Non-Scope

| In Scope for Foundation | Out of Scope for Foundation |
| --- | --- |
| FastAPI backend foundation | Building full Document Hub, HR, Legal, Operations, IT/Network, or Email Intelligence modules |
| React + TypeScript professional shell | LoRA/internalization branch |
| SQL Server database and Alembic migrations | RAG-first product behavior as the core identity |
| Local login, LDAP/LDAPS readiness, and email MFA | Microservices split at day one |
| RBAC, departments, branches, organizations, module permissions | Production connector integrations beyond skeleton/configuration |
| Tenant safety fuse / global query interceptor | Unfiltered AI access to user or business data |
| Compliance/RFI Center and signed evidence library | Perfect ISO certification content on day one |
| AI provider registry and AI data handling policy | Allowing Restricted/Secret data to external AI without explicit policy |
| Solace memory tables with multi-user isolation | Cross-user persona or memory sharing |
| Audit trail, login events, LLM calls, posture violations | Raw secrets or PII in logs |

# 3. Current Technical Decisions

| Area | Decision |
| --- | --- |
| Backend | Python FastAPI |
| Frontend | React + TypeScript |
| Database | SQL Server only; no SQLite |
| ORM / Migrations | SQLAlchemy + Alembic |
| Secrets model | Only one server environment variable: SOLACE_MASTER_KEY |
| AI providers | OpenAI + Ollama through provider abstraction |
| Architecture style | Modular monolith first, with background workers; not microservices at day one |
| Theme | Dark professional command-center with warm orange/amber accent |
| Configuration | First-run settings UI; no .env full of secrets |

# 4. Foundation Architecture

## 4.1 Platform Spine

Organizations, branches, departments, users, roles, permissions, sessions, settings, modules, and navigation.

Soft delete and retention-ready metadata on foundation tables where appropriate.

First-run setup wizard that appears when database/settings are not configured.

Administrative dashboard with security, compliance, system, and module placeholders.

## 4.2 Security / Compliance / Audit Foundation

SOLACE_MASTER_KEY startup enforcement.

Encrypted settings vault with key_id/version for future key rotation.

Redaction layer and redaction library for PII/PHI/secrets before logs or AI calls.

Audit trail, login events, data access logs, admin action logs, config change logs, permission change logs, LLM call logs, posture violation logs, and system security alerts.

Evidence library with digital_signature_hash for chain of custody.

Evidence Auto-Linker skeleton job that maps events to controls and creates signed evidence records.

## 4.3 Module Framework

Placeholder modules only for the first foundation block:

Document Hub

Operations

HR

Legal

IT / Network

Email Intelligence

Do not build these modules yet. Only register them, show placeholders, prepare permissions, and define module metadata contracts.

# 5. Authentication and Access Control

## 5.1 Required Authentication Modes

Local login first, with strong password hashing.

Failed login tracking.

Five failed attempts triggers five-minute lockout.

Session timeout setting and token expiration setting.

RBAC, module permissions, department/branch/organization scoping.

Admin, Standard User, Read-Only, Service Account, and Privileged Account support.

Access review records for compliance.

## 5.2 LDAP / LDAPS Directory Integration — Required Foundation

LDAP and LDAPS must be treated as required foundation capability, not vague future work. Local login remains available for fallback/admin recovery, but the platform must include explicit directory integration settings, test capability, audit events, and safe secret handling.

| Requirement | Details |
| --- | --- |
| Supported modes | LDAP, LDAPS, and Active Directory-compatible directory source. |
| Production preference | LDAPS is preferred for production. Plain LDAP may exist only for testing/internal environments and must show an administrator warning. |
| Configuration storage | Use Core_EncryptedSettings or a dedicated Auth_DirectorySettings/Core_AuthProviders table. Bind passwords must be encrypted with SOLACE_MASTER_KEY. |
| UI controls | Admin can configure, test connection, and test user lookup from the Settings/Auth area. |
| Logging | Audit login source as local, LDAP, or LDAPS. Never log bind password, user password, tokens, or secrets. |
| Certificate handling | Support certificate validation, CA chain reference, and optional allowed thumbprints. |
| Sync capability | Allow optional user/group sync with last_sync_at and last_sync_status. |

| LDAP/LDAPS Config Field | Purpose |
| --- | --- |
| directory_enabled | Enable/disable directory authentication. |
| directory_type | LDAP / LDAPS / Active Directory. |
| host, port | Directory server endpoint. |
| use_ssl, use_starttls | Connection protection configuration. |
| bind_dn / bind_username | Service account identity. |
| encrypted_bind_password | Encrypted service account secret. |
| base_dn | Directory search root. |
| user_search_filter | User lookup expression. |
| group_search_filter | Group lookup expression. |
| email_attribute | Email mapping. |
| display_name_attribute | Display name mapping. |
| department_attribute | Department mapping. |
| role_group_mapping | Directory group to platform role mapping. |
| certificate_validation_enabled | Controls certificate validation for LDAPS. |
| allowed_certificate_thumbprints / CA chain reference | LDAPS trust controls. |
| connection_timeout_seconds | Protects login from hanging. |
| sync_enabled, last_sync_at, last_sync_status | Directory sync settings and status. |

## 5.3 Email MFA — Required Foundation

MFA must exist by email OTP at minimum. It must support per-user MFA, forced MFA for privileged accounts/roles, OTP expiry, retry limits, resend cooldown, and audit logging.

| MFA Requirement | Details |
| --- | --- |
| Method | Email OTP minimum foundation method. |
| Per-user control | Core_Users.mfa_enabled and Core_Users.mfa_method. |
| Privileged enforcement | MFA required per role or privileged account flag. |
| OTP expiry | Configurable expiry setting. |
| Retry limit | Configurable failed attempt limit. |
| Resend cooldown | Configurable cooldown to prevent spam/abuse. |
| Emergency bypass | Break-glass admin only, with mandatory audit logging. |
| Audit | MFA challenges, success, failure, expiry, resend, lock/bypass events recorded. |
| Security | OTP values are stored hashed, never logged, never shown in UI, and never sent to AI prompts. |

# 6. Database Foundation

## 6.1 Platform Tables

Core_Organizations

Core_Branches

Core_Departments

Core_Users

Core_UserProfiles

Core_Roles

Core_Permissions

Core_UserRoles

Core_RolePermissions

Core_UserPermissions

Core_Sessions

Core_LoginAttempts

Core_Settings

Core_EncryptedSettings

Core_Modules

Core_ModuleSettings

Core_NavigationItems

Core_Notifications

## 6.2 Authentication / Directory / MFA Tables and Fields

Core_Users.mfa_enabled

Core_Users.mfa_method

Core_Users.directory_source

Core_Users.directory_object_id

Core_Users.is_directory_user

Core_Users.last_directory_sync_at

Core_MFAChallenges: user_id, challenge_type, destination_masked, otp_hash, expires_at, attempts_count, consumed_at, ip_address, user_agent, created_at

Auth_DirectorySettings or Core_AuthProviders

Auth_GroupRoleMappings

## 6.3 Solace Intelligence Tables

Solace_MemoryAtoms

Solace_Inhibitions

Solace_UserPersonas

Solace_ConversationSessions

Solace_ConversationSummaries

Solace_REMProposals

Solace_DailySummaries

Solace_RuntimeTrace

Solace_LLMCallLog

Solace_AIProviderRegistry

Solace_AIDataHandlingPolicy

Solace_RedactionRules

## 6.4 Compliance / RFI Tables

Compliance_RFIQuestions

Compliance_RFIAnswers

Compliance_ControlMap

Compliance_AccessReviews

Compliance_AccessReviewItems

Compliance_ChangeRequests

Compliance_ChangeApprovals

Compliance_Incidents

Compliance_DataClassifications

Compliance_RetentionPolicies

Compliance_VendorRegister

Compliance_EvidenceLibrary

Compliance_PolicyRegister

Compliance_RedactionLibrary

## 6.5 Audit / Logging Tables

Audit_Trail

Audit_LoginEvents

Audit_DataAccess

Audit_AdminActions

Audit_ConfigChanges

Audit_PermissionChanges

Audit_LLMCalls

Audit_PostureViolations

Audit_MFAEvents or MFA fields inside Audit_LoginEvents

System_ErrorLog

System_JobHistory

System_SecurityAlerts

## 6.6 Infrastructure Evidence Tables

Infra_Applications

Infra_Environments

Infra_Servers

Infra_NetworkZones

Infra_OpenPorts

Infra_Certificates

Infra_FirewallRules

Infra_PatchRecords

Infra_HardeningChecks

Infra_RemoteAccessRules

Infra_BackupRecords

Infra_SecurityTools

## 6.7 AppSec Evidence Tables

AppSec_SSDLCRecords

AppSec_CodeReviews

AppSec_SASTScans

AppSec_DASTScans

AppSec_PenTests

AppSec_DependencyScans

AppSec_SecurityHeaders

AppSec_APIControls

AppSec_Vulnerabilities

AppSec_RemediationActions

# 7. Security Safety Fuses

## 7.1 Tenant Isolation Safety Fuse

SQLAlchemy Base-level tenant/organization filter.

SQLAlchemy Session-level Global Query Interceptor.

If a tenant-scoped query runs without active organization_id context, raise SecurityException.

This prevents accidental cross-tenant leakage during joins or developer mistakes.

Bypass only allowed for controlled system-level jobs with explicit audited system context.

## 7.2 Chain of Custody for Evidence

Compliance_EvidenceLibrary must include digital_signature_hash.

Evidence Auto-Linker hashes evidence payload + source event + timestamp + control mapping.

Signed evidence allows auditors to verify the evidence has not been tampered with after generation.

Hash verification utility should be present in the Evidence Library UI or admin tool area.

## 7.3 Redaction and Secret Safety

Compliance_RedactionLibrary for PII/PHI/token/API key masking.

Production logs sanitized by default.

No secrets in logs, UI, or AI prompts.

Restricted and Secret data classifications cannot be sent to external AI unless explicitly allowed by policy.

# 8. Data Classification and AI Governance

| Classification | Default AI Rule |
| --- | --- |
| Public | May be used with approved providers if policy allows. |
| Internal | May be used with approved providers if policy allows. |
| Confidential | Requires redaction and policy check before external AI. |
| Restricted | Cannot be sent to external AI unless explicitly allowed by policy. |
| Secret | Cannot be sent to external AI unless explicitly allowed by policy and human review is satisfied. |

AI Provider Registry.

AI Data Handling Policy.

AI Redaction Rules.

AI Call Log.

AI Prompt Classification.

External Provider Allowed flag.

Human Review Required flag.

Every AI call records provider, model, user, module, session, and purpose.

# 9. Module Registry Contract

Each module must register the following metadata:

module_name

display_name

version

description

enabled

routes

menu_items

permissions

settings_schema

database_prefix

background_jobs

audit_events

ai_tools_available

data_classification_support

cache_ttl_seconds

# 10. UI Shell Requirements

## 10.1 Top Bar

App name

Environment

Active user

System status

User menu

## 10.2 Sidebar Navigation

| Section | Items |
| --- | --- |
| Dashboard | Main dashboard |
| Platform | Users; Roles & Permissions; Departments; Modules; Settings |
| Solace | Chat; Memory; Personas; REM; AI Providers |
| Compliance | RFI Center; Control Map; Evidence Library; Access Reviews; Incidents; Change Management; Infrastructure Evidence; AppSec Evidence |
| Logs | Audit Trail; Login Events; LLM Calls; Posture Violations; System Errors |

## 10.3 RFI Center Sections

General Application Overview

Authentication & Access Control

Data Security & Privacy

Network & Infrastructure Security

Application Security

Logging, Monitoring & Incident Response

Secrets & Configuration Management

# 11. Recommended First Cursor Build Sequence

| Build Step | Deliverable | Gate |
| --- | --- | --- |
| 1 | Project scaffold: FastAPI, React, SQLAlchemy, Alembic, SQL Server config flow | App starts only with SOLACE_MASTER_KEY; first-run DB setup appears when missing. |
| 2 | Core tables and migrations | Alembic creates foundation tables; no SQLite. |
| 3 | Local auth + RBAC | Admin creation, login, lockout, sessions, roles, permissions. |
| 4 | LDAP/LDAPS foundation | Settings UI, encrypted bind secret, test connection, test user lookup, login source audit. |
| 5 | Email MFA foundation | OTP send/verify/expire/retry/resend/audit; privileged role enforcement. |
| 6 | Tenant isolation safety fuse | Global query interceptor raises SecurityException without active organization context. |
| 7 | Audit/logging foundation | Setup/login/admin/config/permission/data/LLM events logged and sanitized. |
| 8 | Compliance/RFI/Evidence foundation | RFI sections, evidence library, digital_signature_hash, auto-linker skeleton. |
| 9 | AI governance foundation | Provider registry, policies, redaction, call logs, classification checks. |
| 10 | Solace memory/persona tables | Multi-user scoped memory/persona tables; no cross-user leakage. |
| 11 | Professional UI shell | Dashboard/sidebar/topbar/settings/admin pages with placeholder modules. |
| 12 | README + acceptance test script | Setup and security design documented; basic tests pass. |

# 12. Acceptance Criteria

App blocks startup if SOLACE_MASTER_KEY is missing.

First-run setup appears when DB is not configured.

SQL Server connection can be tested from setup UI.

Alembic migrations create all foundation tables.

No SQLite dependency is used for the foundation app.

Soft-delete fields exist where required.

First admin user can be created.

Admin can log in.

Five failed login attempts create a five-minute lockout.

RBAC tables and permissions exist.

Departments, branches, and organizations exist.

Module permissions exist.

Service account and privileged account flags exist.

LDAP/LDAPS configuration exists and stores bind password encrypted.

Admin can test LDAP/LDAPS connection.

Admin can test LDAP/LDAPS user lookup.

LDAP/LDAPS login works when enabled.

Plain LDAP shows a warning and LDAPS is preferred for production.

Local admin login remains available as fallback.

Email MFA OTP can be sent, verified, expired, retried, and audited.

Privileged accounts can be forced to use MFA.

MFA secrets and OTP values never appear in logs.

Audit logs record setup, login, MFA, LDAP/LDAPS, admin, config, and permission actions.

Encrypted setting can store/retrieve a fake API key.

Core_EncryptedSettings supports key_id/version.

No secret appears in UI/logs.

Redaction library masks test phone, ID, and token.

Tenant/organization hard-isolation filter exists.

SQLAlchemy Session-level Global Query Interceptor blocks tenant-scoped queries without active organization context.

Module registry exists with placeholder modules only.

RFI Center exists with seven sections.

Compliance tables exist.

Compliance_EvidenceLibrary includes digital_signature_hash.

Evidence Auto-Linker skeleton job exists and creates signed evidence hashes.

Infrastructure evidence tables exist.

AppSec evidence tables exist.

AI governance tables exist.

Restricted data cannot be sent to external AI unless explicitly allowed by policy.

Solace memory tables support multi-user scoping.

Solace_MemoryAtoms includes broken_link_flag and cache_ttl_seconds.

Solace_UserPersonas includes conflict_policy.

Audit_PostureViolations exists and includes trend_direction.

Dashboard shows system, security, and compliance placeholders.

README explains setup, migrations, SOLACE_MASTER_KEY, redaction, tenant isolation, global query interceptor, evidence hashes, LDAP/LDAPS, MFA, and security design.

# 13. Cursor Execution Prompt

Use this as the first build prompt. It is intentionally direct so the executor does not drift.

Build the Solace Enterprise Core RFI-Ready Foundation only.

Do not build business modules yet. Do not build a toy chat app. Do not start LoRA/internalization. Do not use SQLite. Do not put secrets in .env. Use SQL Server, FastAPI, React + TypeScript, SQLAlchemy, and Alembic.

Core identity of this build:
Enterprise Platform + Security + Compliance + Module Spine.

Required foundation:
1. Enforce SOLACE_MASTER_KEY at startup.
2. First-run setup UI when DB/settings are missing.
3. SQL Server connection test and settings flow.
4. Alembic migrations for foundation tables.
5. Local login with strong password hashing, session/token expiry, failed login tracking, and 5 failed attempts = 5-minute lockout.
6. RBAC, module permissions, department/branch/organization scoping.
7. LDAP and LDAPS directory integration foundation:
   - Settings UI.
   - LDAP/LDAPS/AD-compatible configuration.
   - Encrypted bind password.
   - Test connection.
   - Test user lookup.
   - User/group mapping readiness.
   - Login source audit.
   - LDAPS preferred for production; plain LDAP warning.
   - No LDAP secrets in logs/UI/AI prompts.
8. Email MFA foundation:
   - Email OTP.
   - Per-user MFA.
   - Forced MFA for privileged accounts/roles.
   - OTP expiry, retry limit, resend cooldown.
   - Hashed OTP storage.
   - MFA audit events.
   - Emergency break-glass bypass only with audit.
9. Tenant isolation safety fuse:
   - Base-level tenant/organization filter.
   - SQLAlchemy Session-level Global Query Interceptor.
   - Raise SecurityException when tenant-scoped query runs without active organization_id context.
10. Redaction library and sanitized logs.
11. Compliance/RFI Center with seven sections.
12. Evidence Library with digital_signature_hash.
13. Evidence Auto-Linker skeleton job that creates signed evidence records.
14. AI Provider Registry, AI Data Handling Policy, AI Redaction Rules, AI Call Log, prompt classification, and external provider allowed flag.
15. Solace memory/persona tables with multi-user isolation.
16. Module registry with placeholder modules only: Document Hub, Operations, HR, Legal, IT/Network, Email Intelligence.
17. Professional dark command-center UI with warm orange/amber accent.
18. README with setup, migrations, security model, LDAP/LDAPS, MFA, tenant isolation, redaction, and evidence hashes.

Security rule:
Security filtering happens before AI reasoning. The AI must never decide whether a user is allowed to see data. Permission, tenant, module, data classification, organization, branch, and department filters must run before any AI call.

Acceptance gate:
Implement the foundation in small, testable steps. After each major step, provide exactly what was added, files changed, how to run it, and what acceptance criteria are satisfied. Avoid unnecessary extra features.

# 14. Handover Notes for New Chat

Use this Word document as the active source of truth for the foundation build.

Edit surgically; do not regenerate the whole plan unless requested.

Preserve the architecture direction.

Prevent drift into chat-only, memory-only, RAG-only, or LoRA/internalization work.

Keep the first Cursor build focused on the enterprise foundation only.

LDAP/LDAPS and email MFA are now required foundation items, not optional later features.